# AISA Connect – Project Status Report

# Executive Summary

AISA Connect is a WhatsApp automation and customer relationship management (CRM) platform. The previous version has been upgraded into a more secure, scalable, and enterprise-ready system. Most of the core functionalities have been completed and are fully operational in the local development environment. The remaining work primarily involves completing two key features and deploying the platform to Google Cloud for production use.

# 1. Completed Features

The following features have been successfully implemented and are fully functional:

## 1.1 Modern User Interface

- Designed a premium and modern dark-themed user interface.

- Login and registration pages have been enhanced with a clean and professional appearance.

- Interactive Privacy Policy and Terms & Conditions pop-ups have been integrated.

## 1.2 Google Sign-In Authentication

- Users can log in using their email and password.

- Google Sign-In has been integrated to provide a faster and more convenient login experience.

## 1.3 WhatsApp Message Reception

- Incoming customer messages are received in real time.

- Messages are automatically captured and stored in the database.

## 1.4 Automatic Lead Capture

- Customer details such as name and phone number are automatically saved.

- New contacts are added to the CRM without manual intervention.

## 1.5 AI-Powered RAG Chatbot

- Business documents such as PDFs, brochures, and price lists can be uploaded.

- The AI chatbot reads these documents and provides contextual responses to customer queries.

- Responses are generated using the uploaded business knowledge base.

## 1.6 Keyword-Based Automations

- The system automatically detects predefined keywords such as "HI", "HELP", or "PRICE".

- Customers receive instant automated replies.

- Interactive button messages are also supported.

# 2. Pending Development Tasks

## A. Core Feature Development

### 2.1 Google Sheets Synchronization

Automatically synchronize customer details and interactions with Google Sheets, allowing businesses to track leads and customer information in spreadsheet format without manual entry.

### 2.2 Visual Workflow Execution Engine

Enable execution of multi-step automation flows created through the drag-and-drop workflow builder. This includes:

- Scheduled message sequences.

- Conditional actions based on customer responses.

- Interactive button handling.

- Multi-step conversation automation.

# Current Project Status

| Module | Status |
| --- | --- |
| Modern UI/UX | ✅ Completed |
| Google Sign-In | ✅ Completed |
| WhatsApp Message Reception | ✅ Completed |
| Automatic Lead Capture | ✅ Completed |
| AI RAG Chatbot | ✅ Completed |
| Keyword-Based Automations | ✅ Completed |
| Google Sheets Synchronization | ⏳ In Progress |
| Visual Workflow Execution Engine | ⏳ In Progress |

# Overall Progress

Completed: Approximately 90%

Remaining: Approximately 10%

AISA Connect has completed all major core functionalities. The remaining tasks are focused on advanced workflow execution, cloud deployment, external integrations, and final production testing before the platform goes live.

Prepared On: June 18, 2026